# Luma Event Digest

Project brief  •  Personal-first, open-source  •  October 2026

# Goal

Automatically discover newly seen, relevant Luma events around Berkeley and the San Francisco Bay Area, then send a short daily email digest. No LLM, frontend, paid Luma API, or always-on personal computer required.

# Proposed architecture

Daily scheduler (GitHub Actions) → Luma event collector → normalized event records → location/date filters + weighted keyword ranking → deduplication/state store → HTML email (Resend or SMTP).

# Core components

Collector — Prefer testing official Luma MCP read-only public-event search first; use a Python MCP client without an LLM. Confirm authentication, unattended access, search coverage, and rate limits. Fallback: inspect/fork alx1p/luma-cal-mcp, which uses undocumented Luma endpoints.

Relevance — Configurable keywords and synonyms grouped by interest; title matches weighted above description matches. Initial groups: robotics/embodied AI, RL/ML research, AI safety, hackathons, technical startups. Support negative keywords and minimum score.

State — Persist stable event IDs, first_seen_at, and emailed_at. “New” means newly discovered by this tool, not necessarily newly published. Avoid duplicate recommendations and only mark delivered after successful email.

Delivery — Daily concise email: title, date/time, neighborhood, one-line description, why matched, and direct registration URL. Send only new relevant events; optionally send “nothing new” summary.

Operations — GitHub Actions scheduled workflow with manual trigger; secrets for email and MCP credentials. Ephemeral runners require external persistent state or a committed JSON file with safe update handling.

# Implementation plan

1. Prototype event discovery locally; compare official MCP results with Luma Discover and the existing repository.

2. Build a normalized event schema and YAML configuration; implement keyword scoring and basic tests.

3. Add seen/sent persistence and HTML email; test reruns and partial failures.

4. Deploy daily GitHub Actions; monitor logs and tune relevance/coverage.

# Key risks / decisions

Luma discovery may omit some public events; official MCP authentication may not support unattended jobs cleanly. Undocumented endpoints can break. GitHub Actions schedules may be delayed and public-repo schedules may be disabled after prolonged inactivity. Start with a simple JSON state file; migrate to hosted storage only if necessary.

# Useful references

Official MCP: https://help.luma.com/p/mcp   |   Existing collector: https://github.com/alx1p/luma-cal-mcp